### Starter Report (Prototype)

### Moudhaffer BOUALLEGUI

### Ali BOUHDIBA

### Wassim GHAMGUI

### Eya JARY

### Everyone : Environment & Core Platform Setup

- Tool Installation & Repo Setup

  - Install and configure Python, Flask, MySQL, Git.

  - Initialize the Git repository with a sensible branching model.

- Database Design

  - Define the schema

  - Set up the MySQL database

- Basic Features

  - Build the initial Flask app structure

### Ali+Moudhaffer : Secure Authentication & Role Management

- Authentication System

  - Integrate Flask-Login for user sessions

  - Build registration/login flows, password hashing

- Authorization & Roles

  - Enforce Rôle Permissions on all routes

  - Create middleware to guard sensitive endpoints.

- Exception Handling

  - Global error handlers for authentication/authorization failures

  - Securely log stack traces or sensitive info

### Eya+Moudhaffer : Input Validation & Data Protection

- Input Validation

  - Implement server-side validation for all forms/APIs (WTForms).

  - Sanitize inputs to prevent SQL injection and XSS.

- Data Encryption

  - Encrypt sensitive fields in the database (personally identifiable info) at rest.

  - Manage encryption keys securely (environment variables).

- Secure Exception Handling

  - Wrap critical database/encryption operations in try/except blocks.

  - Ensure no sensitive data leaks in error messages.

### Wassim : Quality Assurance, Testing & Documentation

- Automated Code Reviews

  - Configure SonarLint and Flake8 in the CI pipeline (pre-commit hooks or GitHub Actions).

  - Establish and enforce style/security rules.

- Security Testing

  - Write and run pentests (ZAP).

  - Patch any discovered vulnerabilities.

1 Project Architecture

| Layer | Technology | Characteristics |
| --- | --- | --- |
| Presentation / UI | • HTML + Jinja2 templates • Bootstrap-inspired CSS kits | – Page flow (home → signup / login → booking → payment → invoice) – How templates are reused (e.g., flash-banner partial, base.html) |
| Application | Flask (single main.py) | – Blueprint-like grouping by feature (auth, booking, admin, etc.) – Validators in separate *_validation.py modules to keep routes clean |
| Persistence | MySQL via MySQLdb | – Connection pooling kept simple (global conn) for the prototype. |
| Services / Utilities | • Flask-Mail (MailHog dev SMTP) • WeasyPrint (PDF invoices) • Custom crypto_utils.py | – Diagram how helpers (mail, pdf, crypto) plug into routes |

car_rental/

├── .env

├── .gitattributes

├── app/

│   ├── main.py

│   ├── requirements.txt

│   ├── static/

│   └── templates/

│       ├── about.html

│       ├── addadmin.html

│       ├── addcar.html

│       ├── addcustomer.html

│       ├── adddriver.html

│       ├── admindetails.html

│       ├── adminpage.html

│       ├── allbooked.html

│       ├── booking.html

│       ├── changecarstatus.html

│       ├── changedriverstatus.html

│       ├── contact.html

│       ├── deleteadmin.html

│       ├── deletecars.html

│       ├── deletedriver.html

│       ├── deleteuser.html

│       ├── displaybooking.html

│       ├── displaycars.html

│       ├── displaycustomers.html

│       ├── displaydrivers.html

│       ├── displaystatuscar.html

│       ├── displaystatusdriver.html

│       ├── feedback.html

│       ├── feedbackdisplay.html

│       ├── final.html

│       ├── index.html

│       ├── invoice.html

│       ├── loginhistory.html

│       ├── payment.html

│       ├── resetpassword.html

│       ├── signin.html

│       ├── signup.html

│       └── Status.html

├── db/

│   └── car_rental_db.sql

├── docker-compose.yml

├── Dockerfile

└── README.md

2 Database Schema & Data Structure

| Table | Key columns | Notes |
| --- | --- | --- |
| Cust_User | userId PK | hashed password, encrypted security answer |
| Admin_User | idem | same structure as Cust_User |
| Car | Car_id PK | status ENUM(Available/Booked) |
| Driver | driverId PK | status likewise |
| Booking | bookingId PK | links user, car, driver, route |
| Payment | payment_id PK | metadata only – no PAN stored |
| Feedback | ratings + comments |  |
| Login_History | audit trail |  |

## 3 Dummy Data

We seeded :

- 2 Admins (admin_alice, admin_bob)

- 3 Customers (carol_j, davidl, emma_s)

- 4 Cars (Sedan, Hatchback, SUV)

- 3 Drivers

- 1 Booking + corresponding Payment + Invoice

4 Implemented Functionalities

| Role | Feature |
| --- | --- |
| Visitor | Landing & About pages |
| Customer | Registration → Login → Booking → Payment → Invoice (PDF) → Feedback |
| Admin | Add/List/Delete users, cars, drivers; change statuses; dashboards |
| System | Sends e-mails, records login history, calculates revenue & most-used route |

5 Security Measures in the Prototype

| Area | Implementation |
| --- | --- |
| Passwords | PBKDF2-SHA256 via passlib (configurable rounds) |
| Security Q&A | AES-128-CBC with random IV (encrypt_answer, decrypt_answer) – key loaded from the AES_SECRET_KEY environment variable. |
| Input Validation | Dedicated validator classes for every form (RegistrationForm, BookingForm, LoginForm, etc.) – rejects bad input before DB access. |
| SQL Safety | All queries are parameterized (%s placeholders). |
| Email & Phone (planned) | Road-mapped for hashed lookup + encrypted at rest (GDPR alignment). |
| Session Hardening | Flask’s secret_key set; no sensitive data in cookies. |
| Error Handling | Routes return proper HTTP 400/401/404 with flashed messages—prevents information leakage. |

## 6 Next Steps / Road-map

- Encrypt remaining PII (email, phone) with hash-lookup strategy.

- Move master_password and other secrets to a vault.

- Add CSRF tokens (Flask-WTF).

- Unit / integration tests (pytest + FactoryBoy).

- Docker-Compose for one-click spin-up (web, db, mailhog).

- CI pipeline (GitHub Actions) to lint, test, and build images.